Neurodiversity Support Platform

Combined Ideation Brief

| Stage | Ideation |
| --- | --- |
| Purpose | Combined high-level project, validation, architecture, risk, compliance, and privacy briefing. |
| Source documents | Project High-Level; Validation Plan; Application and Architecture Overview; Risks, Compliance, and Privacy. |

This document combines the four project ideation documents into a single Word briefing artifact. It is intended for discussion, review, and early validation planning, not as a locked technical specification.

# Neurodiversity Support Platform - Project High-Level

Stage: Ideation

Purpose: Clarify the product thesis, intended users, validation logic, and reasons to consider building a working pilot system.

## Concept

Government-funded support services for autistic and neurodivergent people are under pressure to reduce delivery costs while maintaining, and ideally improving, service quality. A major cost driver is face-to-face consultative support, especially where practitioners travel to participants in regional, remote, or hard-to-access locations.

The proposed project is a provider-led digital support platform that augments existing face-to-face services with structured online engagement, participant-facing tools, practitioner oversight, and configurable support-circle access.

The first objective is not to immediately replace face-to-face care. The first objective is to improve continuity, visibility, and engagement between face-to-face sessions. Over time, if participants, families, practitioners, and providers become confident that digital support improves service quality, some lower-value or travel-heavy contact may be safely shifted online.

## Primary Users

### Service Provider Organisations

The initial buyer and validation partner is the service provider organisation. These organisations face practical pressure to deliver more support with constrained funding, limited practitioner capacity, and significant travel costs.

### Practitioners

Practitioners are the key operational users. The system must help them understand participant engagement, manage caseloads, adjust support programs, and maintain service quality without increasing administrative burden.

### Participants

Participants need a mobile experience designed for neurodivergent use patterns. The app should support routines, check-ins, notes, reminders, tasks, calendar visibility, and communication in a way that can be configured to the individual.

### Family and Local Support Networks

Families, carers, and local supporters may play a significant role depending on the participant's independence, support needs, and consent settings. Their access should be configurable rather than assumed.

### Government and Funders

Government is not the first buyer to prove the concept with. Government becomes the later evidence audience once provider-led pilots can show service quality, engagement, cost, and delivery improvements.

## Core Value Proposition

For service providers supporting autistic and neurodivergent people, the platform provides a configurable digital care layer that improves continuity between face-to-face sessions, gives practitioners better visibility across caseloads, and creates evidence for gradually reducing avoidable travel costs without reducing service quality.

## Product Thesis

The system should be understood as a minimum viable service platform rather than a small standalone app. The value comes from the loop between:

participant mobile engagement

practitioner control and monitoring

scheduled online contact

family/local support involvement

continuous service feedback

pilot reporting and evidence generation

If these elements are separated, the product may not demonstrate enough operational value to change provider behavior.

## Initial Feature Areas

### Participant App

Daily or scheduled check-ins

Mood, feeling, or struggle feedback

Simple to-do list

Simple calendar

Routine and medication reminders

Notes or journaling

Notifications, SMS prompts, or affirmations

Visibility of upcoming face-to-face and online support

Interface settings that can be adjusted to the participant's needs

### Practitioner Control System

Participant engagement overview

Missed check-ins or routine alerts

Schedule and appointment visibility

Participant-level reports and summaries

Ability to configure check-ins, routines, reminders, access, and interface complexity

Feedback capture on what is and is not working

Tools to support higher caseloads while maintaining quality

### Communication Layer

One-to-one video sessions

Group video sessions

App-to-app communication

Structured support requests

Potential SMS support for reminders and engagement

### Family and Local Support Access

Access should operate on a configurable support circle model:

Independent participants may require minimal family visibility.

Light-support participants may allow selected reminders and alerts.

Moderate-support participants may need family support around routines, attendance, and follow-up.

High-support participants may need family or support workers to actively assist with app use and ongoing engagement.

## Configuration Principle

The platform should not be one-size-fits-all. From the beginning, the product should place a peg in the ground for configurable support across:

timing of check-ins and reminders

what information is requested

how the participant is prompted

family and supporter access

practitioner control settings

notification methods

interface complexity

level of local support involvement

Not all configuration needs to be advanced on day one, but the product architecture and pilot framing should assume customization will deepen over time.

## Early Success Measures

The first pilot should not overclaim long-term outcome improvement. It should focus on evidence that the digital model is accepted, used, and useful.

### Participant and Family Signals

Participants use the app consistently.

Participants respond positively to the experience.

Families understand the role of the system.

Families feel the system improves visibility or support.

Participants feel more connected between face-to-face sessions.

### Practitioner Signals

Practitioners use the control system regularly.

Practitioners feel the system improves service delivery.

Practitioners trust the information enough to adjust engagement.

Practitioners feel the system helps them manage caseloads.

Practitioners identify useful improvements through feedback loops.

### Service Delivery Signals

Attendance improves or remains stable.

Check-ins are completed.

Routines and tasks are used.

Missed engagement is visible earlier.

Online sessions are adopted.

Travel-heavy contact can be reviewed with better evidence.

## Major Assumptions

Providers are willing to trial a digital layer before government funding is secured.

Practitioners will adopt the system if it improves visibility and does not create excessive admin.

Participants and families will accept digital engagement as an improvement, not a reduction in care.

Configurability is essential to serving a diverse neurodivergent population.

Early usage, comfort, and satisfaction data can justify a deeper validation build.

Over time, the system can support reduced travel costs without reducing quality.

## Key Risks

Participants may not engage consistently without significant local support.

Practitioners may see the system as extra work.

Families may worry digital support is being used to remove human contact.

Providers may need stronger compliance, privacy, and reporting assurances before piloting.

Too much configurability too early may make the system complex to build and operate.

Too little configurability may fail to meet real participant needs.

## Recommended Positioning

The project should be positioned as a digital continuity and practitioner enablement platform for neurodiversity support services.

It should not initially be positioned as a replacement for face-to-face services. The safer and stronger position is that it improves the quality and frequency of support between sessions, creates better evidence, and gives providers a pathway to reduce avoidable travel only when the evidence supports it.

# Neurodiversity Support Platform - Validation Plan

Stage: Ideation to Validation

Purpose: Define what should be tested before committing to a full working system or broader market push.

## Validation Objective

The first validation goal is to determine whether service providers, practitioners, participants, and families experience a configurable digital support layer as useful, acceptable, and valuable enough to justify building a working pilot system.

The early validation should prove comfort, engagement, and service usefulness before attempting to prove long-term clinical or life outcome improvements.

## Recommended Validation Sequence

### Phase 1 - Concept and Workflow Validation

Validate the service model with provider organisations and practitioners before building the full system.

Questions to test:

Do providers recognize travel cost and service continuity as urgent problems?

Do practitioners believe a control system would help them manage participants between sessions?

What information do practitioners actually need to see?

Which participant workflows are most valuable?

What would make practitioners reject the system?

What privacy, compliance, and duty-of-care concerns appear immediately?

Outputs:

Refined workflow maps

Practitioner dashboard requirements

Participant app requirements

Support-circle access model

Pilot acceptance criteria

### Phase 2 - Prototype or Demonstration Validation

Create a high-fidelity clickable prototype or limited technical prototype to test comprehension and willingness to use.

Questions to test:

Can practitioners understand the control system quickly?

Do participants understand the app flow?

Do families understand their role?

Which features feel essential versus optional?

Which screens or concepts create confusion?

How much configuration is required for different support levels?

Outputs:

Usability feedback

Feature priority list

Configuration model

Pilot scope

Privacy and consent requirements

### Phase 3 - Working Pilot

Run a controlled pilot with one or more service providers while maintaining existing face-to-face support levels.

Questions to test:

Do participants use the app regularly?

Do practitioners use the dashboard regularly?

Does the system improve visibility between sessions?

Does online engagement improve continuity of care?

Do families and local supporters find their access useful?

Are there early signs that some future contact could shift online?

Outputs:

Engagement data

Practitioner feedback

Participant and family feedback

Operational lessons

Cost and travel baseline comparisons

Evidence pack for funders or government discussion

## Pilot KPI Categories

### Adoption

Number of active participants

Number of active practitioners

Percentage of participants completing onboarding

Percentage of practitioners using the dashboard weekly

Family/supporter activation rates where relevant

### Engagement

Daily or scheduled check-in completion

Routine and task completion

Calendar and appointment visibility usage

Notes or journal entries

Notification response rates

Video session attendance

### Practitioner Usefulness

Practitioner-reported usefulness

Practitioner confidence in participant visibility

Time spent reviewing participant summaries

Number of interventions or follow-ups triggered by digital signals

Practitioner suggestions for improvement

### Participant and Family Experience

Participant comfort rating

Participant perceived support between sessions

Family understanding of the system

Family confidence in local support role

Qualitative feedback on what is helpful or overwhelming

### Service Delivery

Missed appointment rate

Response time to flagged concerns

Face-to-face attendance stability

Travel baseline captured for future comparison

Early identification of contact types that may later move online

## First Pilot Workflows

### 1. Structured Check-In Loop

The participant receives predictable prompts and completes simple check-ins. The practitioner sees a useful summary, missed check-ins, mood patterns, routine issues, and notes requiring follow-up.

### 2. Care Schedule Visibility

The participant, practitioner, and approved supporters can see what is happening and when, including face-to-face visits, online check-ins, video sessions, routines, and follow-ups.

### 3. Support Circle Coordination

Family members, carers, or local supporters receive access appropriate to the participant's needs. Access is configured by role and support intensity rather than assumed globally.

### 4. Online Consultation

Practitioners can run one-to-one or group video sessions connected to the broader support plan, rather than using a disconnected conferencing tool.

## Evidence Needed Before Government Engagement

Before approaching government or funders with a broader proposal, the project should aim to gather:

Provider confirmation that the problem is urgent and budget-relevant

Practitioner confirmation that the system improves service delivery

Participant and family evidence that the experience is acceptable and useful

Engagement data showing that the system is actually used

Baseline data on travel cost, travel time, and face-to-face delivery burden

Early evidence that digital contact can improve continuity between sessions

Clear privacy, consent, and data governance model

## Build Recommendation

There is a strong reason to consider building a working pilot system if early provider and practitioner validation confirms that:

travel cost pressure is materially affecting service delivery

practitioners want better between-session visibility

providers are willing to pilot with real participants

participants and families are open to digital engagement as an addition to current support

the system can be scoped around a manageable set of core workflows

The strongest validation path is not to promise immediate cost reduction. It is to prove improved continuity and engagement first, then use the resulting evidence to support gradual reductions in avoidable travel over a two-to-three-year transition.

# Neurodiversity Support Platform - Application and Architecture Overview

Stage: Ideation

Purpose: Describe the main application surfaces, user groups, and simple technical architecture for a future validation system.

## Product Shape

The proposed system is a SaaS platform with multiple connected user experiences:

a browser-based practitioner application

a participant-facing mobile and/or web application

an organisational administration and support layer

secure shared services for identity, data, reporting, configuration, messaging, and video consultation

The platform should operate as a coordinated service delivery system rather than as separate disconnected apps. Each user group sees the information and controls appropriate to their role, consent settings, and support responsibilities.

## Audience 1 - Practitioner

Practitioners are the primary day-to-day professional users. They need a browser-based control system that helps them manage participants between face-to-face sessions and online consultations.

### Practitioner Application

Likely delivered as a secure web application available from desktop, laptop, and tablet browsers.

Core capabilities:

View assigned participant caseload

See recent engagement, missed check-ins, and routine completion

Review mood, feeling, struggle, task, calendar, and journal summaries

Configure participant check-ins, routines, reminders, and support prompts

Schedule or view face-to-face sessions, online sessions, and follow-ups

Start or join one-to-one and group video consultations

Send structured messages or support requests

Review participant progress and engagement trends

Flag concerns or escalate support needs

Capture practitioner feedback about what is and is not working

### Practitioner Value

The practitioner application should help practitioners:

understand what is happening between formal sessions

intervene earlier when participants disengage or struggle

prepare better for face-to-face consultations

manage larger caseloads without losing visibility

provide a more consistent support experience

contribute feedback for continuous service improvement

## Audience 2 - Participant and Support System

The participant-facing system is the daily-use experience for the neurodivergent person. It should be available on mobile first, with the option of browser access where appropriate.

The term "support system" includes family members, carers, local support workers, or other approved people who help the participant use the system or follow their support plan.

### Participant Application

Likely delivered as a mobile application, with a responsive web version where useful.

Core capabilities:

Daily or scheduled check-ins

Feeling, mood, or struggle feedback

Simple to-do list

Simple calendar

Routine and medication reminders

Notes or journal entries

Visibility of upcoming face-to-face and online sessions

Push notifications, SMS reminders, or affirmations

Simple support requests

Join scheduled one-to-one or group video sessions

Interface complexity and notification style configured to the participant's needs

### Support Circle Access

Support access should be configurable, because participants will have very different levels of independence and local support.

Possible support roles:

family member

carer

support worker

local coordinator

trusted person

Possible support capabilities:

view selected routines or reminders

see upcoming appointments

receive missed check-in alerts

help the participant complete tasks or routines

assist with video session attendance

provide limited feedback to the practitioner

receive escalation prompts where appropriate

Supporter access should not automatically mean full access to all participant information. It should be controlled by permissions, consent, role, and support intensity.

### Participant and Support System Value

The participant-facing system should help:

make support more regular and predictable

reduce confusion about what is happening and when

create a simpler way to share how the participant is feeling

help families and local supporters understand their role

reduce the gap between infrequent face-to-face sessions

make online engagement feel like additional support rather than removed service

## Audience 3 - Organisation Administration and Practitioner Support

Provider organisations need an administration layer to manage their service delivery, practitioners, compliance needs, reporting, and support quality.

This is separate from the practitioner application, although some senior practitioners or team leaders may use both.

### Organisation Administration Application

Likely delivered as a secure browser-based SaaS admin portal.

Core capabilities:

Manage practitioners and teams

Assign participants to practitioners

Configure organisational settings and service programs

Manage role-based access and permissions

Review aggregate engagement and service delivery reporting

Monitor practitioner workload and caseload distribution

Review adoption, usage, and pilot KPIs

Manage consent, privacy, and data retention settings

Support practitioner training, supervision, and mentoring

Identify where practitioners need additional support

### Practitioner Support and Mentoring

As caseloads increase, practitioners may need support inside the organisation. The platform could help by making patterns visible:

which participants are disengaging

which practitioners are overloaded

which workflows are not being used

where additional training is required

where peer support or mentoring should be offered

which digital service patterns are producing better engagement

This layer matters because the product is not only improving participant support. It is also changing how practitioners work, and the organisation needs tools to manage that transition responsibly.

## Simple Technical Architecture

The system can be understood as four connected layers.

### 1. User Applications

Practitioner web application

Organisation administration web application

Participant mobile application

Participant/supporter web access where appropriate

### 2. Platform Services

Identity and authentication

Role-based access control

Participant profile and configuration service

Check-in and routine service

Calendar and scheduling service

Messaging and notification service

Video consultation service

Reporting and analytics service

Audit, consent, and privacy controls

### 3. Data Layer

Participant profiles

Practitioner and organisation accounts

Support-circle permissions

Check-in history

Task and routine history

Session and appointment history

Notes, journals, and structured feedback

Usage and engagement analytics

Audit logs and consent records

### 4. Integration Layer

Potential integrations over time:

SMS provider

email provider

push notification service

video infrastructure

calendar systems

provider case management systems

reporting exports for funders or government

health or disability service compliance systems where required

## Interaction Flow

At a high level, the networked experience works like this:

The organisation sets up practitioners, participants, roles, and service programs.

The practitioner configures the participant's routines, check-ins, reminders, and support-circle access.

The participant uses the mobile or web application for daily engagement.

Family or local supporters receive only the access and prompts appropriate to their role.

The platform turns participant activity into summaries, alerts, and trends.

The practitioner reviews this information and adjusts support.

Online or face-to-face sessions are scheduled and tracked through the system.

The organisation reviews aggregate reporting, adoption, workload, and service quality signals.

Pilot evidence is generated for future funding, cost, and service model discussions.

## Simple Architecture Diagram

## Design Implications

The practitioner experience should feel operational, fast, and caseload-oriented.

The participant experience should be calm, simple, and configurable.

Supporter access should be permissioned and specific, not broad by default.

The organisation layer should focus on governance, reporting, workload, and service quality.

Data should flow into useful summaries rather than overwhelming practitioners with raw detail.

Privacy, consent, auditability, and role-based access need to be treated as foundational from the start.

# Neurodiversity Support Platform - Risks, Compliance, and Privacy

Stage: Ideation

Purpose: Identify high-level risks, mitigations, privacy expectations, and compliance considerations that must shape any future validation or working system.

## Position

This platform would handle information about autistic and neurodivergent people, their routines, support needs, wellbeing, engagement, families, practitioners, and service providers. Even at pilot stage, this information must be treated as sensitive, personal, and potentially health or disability-related information.

The project should assume that privacy, consent, role-based access, auditability, data minimisation, and safe escalation are foundational design requirements rather than later technical additions.

This document does not select specific technologies, vendors, hosting locations, or legal structures. It defines the obligations and risk areas the platform must respect as the concept moves toward validation.

## Why This Matters

The system is intended to increase digital engagement between participants, practitioners, families, local supporters, and provider organisations. That creates value, but it also increases the amount of sensitive information collected and shared.

The project needs to show that it understands:

participants may be vulnerable or have varied decision-making and support needs

families and supporters should not automatically receive broad access

practitioners need useful summaries without unnecessary exposure of raw personal data

provider organisations need governance, audit, incident, and reporting controls

government or funder discussions will require credible privacy and compliance posture

## Compliance Context

The platform should be designed with awareness of Australian privacy and disability service obligations, including:

Australian Privacy Principles under the Privacy Act

treatment of health information and disability-related information as sensitive information

consent and transparency requirements around collection, use, and disclosure

data security, access, correction, retention, and deletion expectations

NDIS provider quality and safeguard expectations where relevant

reportable incident and incident management obligations where relevant

state or territory health records, disability services, child safety, or guardianship requirements where applicable

contractual requirements imposed by service providers, funders, insurers, or government programs

The exact compliance pathway should be confirmed before any live pilot. The working assumption should be that legal, privacy, clinical, safeguarding, and provider governance review will be required before real participant data is used.

## Key Risk Areas

### Privacy and Confidentiality Risk

The platform may collect check-ins, mood feedback, notes, routines, support needs, family details, appointment information, practitioner observations, and usage analytics. This creates risk if information is over-collected, exposed to the wrong people, retained too long, or used for purposes participants did not understand.

Mitigation themes:

collect only what is needed for the support purpose

explain collection and sharing in plain language

separate participant, supporter, practitioner, and organisation permissions

avoid default broad family or organisational visibility

maintain audit logs for access and changes

define retention and deletion rules before pilot use

### Consent and Capacity Risk

Participants will vary in independence, communication style, age, decision-making capacity, family involvement, and support needs. Consent cannot be treated as a one-size-fits-all checkbox.

Mitigation themes:

use clear consent flows appropriate to the participant group

support consent by participant, guardian, nominee, or authorised representative where required

allow consent and sharing preferences to be reviewed over time

distinguish between participant preference, family convenience, practitioner need, and legal authority

make access boundaries visible to participants and supporters

### Support Circle Access Risk

The support-circle model is valuable but sensitive. Family members, carers, local support workers, or trusted people may need access to some information, but too much access may undermine privacy, independence, trust, or safety.

Mitigation themes:

define supporter roles with limited permissions

configure access by participant need and consent

allow different access to routines, appointments, alerts, notes, and wellbeing information

include practitioner review of support-circle configuration

provide clear audit trails of who accessed or changed information

### Duty of Care and Escalation Risk

If the platform captures distress, missed check-ins, concerning notes, deteriorating wellbeing, or support requests, users may assume someone is monitoring and will respond. This creates duty-of-care and operational risk.

Mitigation themes:

define what is monitored and what is not

set response expectations clearly

create escalation pathways for urgent or concerning signals

make after-hours and emergency limitations explicit

avoid implying real-time crisis monitoring unless resourced and governed

train practitioners and administrators on escalation workflows

### Clinical and Service Quality Risk

The platform may influence practitioner decisions, participant routines, service frequency, or future reductions in face-to-face contact. Poorly designed digital workflows could reduce service quality or miss important context.

Mitigation themes:

position the first phase as augmentation, not replacement

maintain face-to-face support during early pilots

require practitioner judgment before service model changes

use participant and family feedback as quality signals

monitor for disengagement, overwhelm, or worsening experience

avoid overclaiming outcome improvement before evidence exists

### Data Security Risk

The platform would hold sensitive personal information and should assume that strong security controls are required from the beginning.

Mitigation themes:

secure authentication

role-based access control

encryption in transit and at rest

logging and audit trails

least-privilege access

secure software development practices

backup and recovery planning

incident response procedures

supplier and integration risk review

### Analytics and Reporting Risk

The platform aims to produce evidence for providers, funders, and government. Reporting can create risk if identifiable participant data is exposed unnecessarily or if analytics are used beyond the agreed purpose.

Mitigation themes:

separate operational data from aggregate reporting

de-identify or aggregate pilot evidence where possible

define who can access individual versus aggregate data

avoid using participant data for unrelated commercial purposes

ensure reporting claims match the actual evidence collected

### Practitioner Workload and Governance Risk

The system could increase practitioner workload if it creates more alerts, messages, data review, or administrative tasks than it removes. It could also expose uneven practice quality inside organisations.

Mitigation themes:

prioritise summaries over raw data feeds

tune alerts carefully

measure practitioner workload during pilots

provide organisation-level mentoring and supervision tools

define responsibilities for reviewing check-ins, alerts, and support requests

use pilot feedback to improve workflows before expanding caseload expectations

### Participant Experience and Accessibility Risk

The participant app must be suitable for neurodivergent users with varied sensory, communication, cognitive, and routine needs. A poorly designed interface may cause frustration, disengagement, or distress.

Mitigation themes:

design for calm, predictable, configurable interaction

allow interface complexity to be adjusted

test with participants and families early

support multiple reminder styles

avoid notification overload

provide simple ways to ask for help or reduce engagement intensity

## Privacy-by-Design Principles

Any future system should be shaped by these principles:

collect the minimum information required for support

make data use transparent and understandable

give participants appropriate visibility and control

use role-based permissions for all access

make family and supporter access configurable

keep sensitive notes and wellbeing data tightly controlled

log access and important changes

define retention and deletion policies

separate pilot reporting from identifiable participant records

review privacy impacts before live use

## Compliance-by-Design Principles

The platform should also support provider governance from the start:

clear user roles and responsibilities

documented consent and access decisions

audit trails for access, changes, and key events

incident and escalation workflows

data breach response planning

practitioner training and supervision workflows

reporting controls for provider and funder evidence

review processes before reducing face-to-face service levels

## Pilot Readiness Checklist

Before any live pilot with real participant data, the project should have:

privacy impact assessment or equivalent review

plain-language participant and family consent materials

provider-level data handling agreement

role and permission model

support-circle access rules

escalation and incident response process

data retention and deletion position

security review of the proposed technical environment

practitioner training materials

participant and family onboarding materials

clear statement of what the platform does and does not monitor

pilot reporting plan that protects identifiable information

## Recommended Positioning

The project should present privacy, compliance, and safeguards as part of the product value, not as a blocker or afterthought.

The strongest position is that the platform improves service visibility and continuity while respecting participant dignity, privacy, consent, and choice. Any move toward reduced travel or reduced face-to-face contact should happen only after evidence shows that quality, safety, and participant experience are maintained or improved.

## References for Future Review

These sources should guide later legal and governance work:

Office of the Australian Information Commissioner guidance on the Australian Privacy Principles

Office of the Australian Information Commissioner guidance on health privacy and sensitive information

NDIS Quality and Safeguards Commission guidance on provider obligations, incident management, and reportable incidents

Relevant state and territory health records, disability services, child safety, guardianship, and privacy requirements

Service provider contractual, insurance, and funder obligations